OCS v3 Web Calendar UI Plan

Benson Lam

UI Designer, Oracle Collaboration Suite

Revised on June, 11, 2003
First draft on February 12, 2003

# OCS v3 Web Calendar UI Plan

## Introduction

A detailed user interface design review of the most current Oracle Collaboration Suite (OCS) Web Calendar build: (http://isunaaa27.us.oracle.com:7778 [click the End-User Login link and log in as orclguest/welcome1]) was conducted on June 11, 2003.  Through this review, it was determined that the current integrated user experience was not fully compliant with the BLAF guidelines.  As a result, the Web Calender user interface will need to undergo a significant change in its overall product UI flow and detailed UI designs.  The following document describes a mechanism to address the results of the detailed UI review, and a plan to achieve full UI compliancy by RTM of OCS v3 (tentative: Setpember 2003).

## Technical Issues

  - Seltor Web Calendar is using C++ for their web product platform. They are not going to use CABO techology in order to be BLAF-complaint for their web application.

## UI Analysis

The UI review determined the following issues:

  - Since we can not fully compliance by using CABO techology to design componenent in BLAF. OCS v1 and v2 user interface for Web Calender provides only a partial integration with color schemes changes.  In order to accomplish complete integration, team should follow the suggested Calender UI flow and detail design provided in (http://scout.us.oracle.com/server_technology/currentprojects/Collaboration_Suite/UnifiedMessaging0602_f/UMFrame.htm) and (http://ui-prodapps.us.oracle.com/crmland/ATG/index.html).  The resulting integrated user experience should be fully BLAF-compliant by follow spec and additional UI reviews and guidiences.

## Action Plan

Below is a list of expected UI deliverables and a description of the UI process proposed.  Additional reviews may be scheduled depending on the progress through each stage.

### List of UI Deliverables from the UI Team

- Overall Product UI Flow Diagram (Suggested and Done)

- Designs for “Key Pages” (Suggested and Done)

- Some Detailed Design Pages (only if necessary, and jointly agreed upon)

### UI Process

Phase I: Overall Product UI Flow Diagram (Suggested and Done)

  - UI team develops Product UI flow diagram for current design (V1) in Visio.

  - Review: Development reviews V1 product UI flow and provides corrections or sign-off.

  - UI team develops initial Product UI flow diagram for new design (Visio/Photoshop).

  - Review: Development reviews Product UI flow diagram and provides comments and corrections (e.g., missing functionality, unsupported functionality, etc.).

  - UI team delivers final Product UI flow, based on feedback from development (Photoshop graphic).

Phase II: Designs for “Key Pages” (Suggested and Done)

  - UI team and development jointly identify “key pages”, that other pages can be based upon, and assign priorities and dates for initial drafts, final delivery & reviews.

  - UI team delivers initial “key pages” to development (Photoshop and/or UIX files).

  - Review: Development reviews key pages and provides feedback.

  - UI team delivers final key pages based on development feedback (UIX files).

Phase III: Some Detailed Design Pages

  - UI team and development jointly identify which functional areas (if any), represented by one or more key pages, and would require detailed design work. Such a requirement is usually determined based on overall complexity, depth, and importance to product.

  - UI team and development jointly identify functional areas or pages of product requiring customer evaluation or other usability feedback.  Both teams jointly agree on the method of usability evaluation to be utilized.

  - Usability engineer(s) conduct low fidelity usability activities, Not CIF (if agreed upon) and provide initial highlights to UI designer(s) and development, while detailed report is finalized.

  - UI team delivers initial detailed design pages to development (Photoshop and/or UIX files).

  - Review: Development reviews detailed design pages and/or usability evaluation results highlights and provides feedback.

  - UI team delivers final detailed design screens, based on feedback from development (UIX files).

Phase IV: Final BLAF Review & Sign-Off

  - Dan Rosenberg, Marten den Haring, and possibly other VP’s will review the near-final implementation of the designs for BLAF compliancy.  Feedback will be provided to the development team in the form of a recommendation list, with assigned UI priorities.  Note: with designs provided by the UI team, recommended UI changes from VP’s should be minimal to none.

### List of Development Deliverables

    - Access to functional specifications and supporting documents that identify the overall concept of the product or its detailed functional designs.

    - Pointers to current and future reference build, as they become available to the development team.

### UI Process Assumptions

      - Collaboration and teamwork between developers (code-owners), product managers, development managers, and the UI team on an as-needed basis, to help ensure that all product requirements and deliverables are clearly understood and updated by all.

      - Inclusion in, or the establishment of, any email distribution list(s) where UI issues may be determined, discussed, or solved.

      - Adherence by both the UI team and development to agreed upon schedules for delivery of agreed upon designs, reviews, or other deliverables.

      - Usability evaluations of prototypes or development milestone product releases will be provided as determined by both the UI team and development. Prior to any agreed upon evaluation, a detailed proposal for the evaluation will be provided for development to review for validity and correction prior to the collection of data from customers.

      - All UI deliverables will be in the form of either Photoshop gif/jpeg files or UIX files (prototypes). No code deliverables.

## Schedule

The schedule for UI deliverables and reviews is based on a multi-phase approach, and is flexible, based on changes to RTM or other development milestone dates, or changes in product priorities.  If a date for completion of a particular phase changes, subsequent dates may also change.  As a result, updates will be made regularly to the schedule, and published for review by both UI and development teams.

| Deliverables | UI Checkpoint #1 | UI Checkpoint #2 | UI Checkpoint #3 | UI Checkpoint #4 | UI Checkpoint #5 |
| --- | --- | --- | --- | --- | --- |
|  | Feb 2003 | Feb. 2003 | July 2003 | Aug 2003 | Sept 2003 |
| UI Designs | Draft: Phase I | Final: Phase I Draft: Phase II | Final: Phase II Draft: Phase III | Final Design Updates |  |
| UI Reviews | Phase I | Phase II | Phase III | Final Design Updates Review | Phase IV |
| Usability Activities | (None) | (None) | TBD | TBD | TBD |

## Contacts and Website

The following section outlines a list of UI/Usability and Development contacts for this project, as well as a website for managing all deliverables and shared resources between the teams.

### UI/Usability Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Benson Lam | UI Designer | 650-506-1539 | Benson.Lam@Oracle.com |
| Arin Bhowmick | Usability Engineer | 650-506-6189 | Arin.Bhowmick@Oracle.com |
| Patanjali S. Venkatacharya | 9iAS UI Lead | 650-607-0321 | Patanjali.Venkatacharya@Oracle.com |

### Oracle Collaboration Suite Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Mark Paterson | Spftware Development Director | 514-733-8500 | Mark.paterson@oracle.com |
| Marten Den Haring | Director | 514-861-2246 | Marten.den.haring@oracle.com |
| Francois Perrault | Senior Product Manager | 514-733-8500 | Francois.Perrault@oracle.com |
| Thierry Bonfante | Product Manager (contact) |  | Thierry.Bonfante@oracle.com |

### Website

A website has been established as a common location for storing documents, designs, meeting notes, and other specifications related to Oracle Collaboration SuiteUI and Usability activities.  A copy of this document can also be found at this location.

URL: http://scout.us.oracle.com/server_technology/currentprojects/Collaboration_Suite/tablecontents.htm

## References

Marketing Material:

URL: http://collaborationsuite.us.oracle.com/

http://otn.oracle.com/products/cs/content.html