OCS v3 Files UI Plan

Benson Lam

UI Designer, Oracle Collaboration Suite

Revised on June 12th June, 2003

1st Draft on February 12, 2003

# OCS V3 Files UI Plan

## Introduction

A detailed design review of the most current (files.oraclecorp.com) build of OCS Files user interface was conducted on Thursday, June 12, 2003.  Through this reviews, it was determined that the current integrated user experience was mostly compliant with the BLAF guidelines.  As a result, the Files user interface will need to undergo small amount of changes in its overall product UI flow and detail UI designs.  The following document describes a mechanism to address the results of the detailed UI review, and a plan to achieve full UI compliancy by RTM of OCS V3 (tentative: September 2003).

## UI Analysis

The UI review determined the following issues:

  - Files components of OCS are fairly BLAF-compliant.

  - Need detail review on OCS v3 Files Specs on Files provided by Files team.

  - Minor detail interaction needs to be relocating on some pages.

## Action Plan

Below is a list of expected UI deliverables and a description of the UI process proposed.  Additional reviews may be scheduled depending on the progress through each stage.

### List of UI Deliverables from the UI Team

- Detail review on Files Spec and feedback to team

### UI Process

Phase I, II and III: Detail review on Files Spec and feedback

  - UI team review Files spec.

  - Feedback on BLAF-complaint suggestion to team in doc, guideline location and Photoshop graphic.

Phase IV: Final BLAF Review & Sign-Off

  - Dan Rosenberg, Sondra Bollar, and possibly other VP’s will review the near-final implementation of the designs for BLAF compliancy.  Feedback will be provided to the development team in the form of a recommendation list, with assigned UI priorities.  Note: with designs provided by the UI team, recommended UI changes from VP’s should be minimal to none.

### List of Development Deliverables

    - Access to functional specifications and supporting documents that identify the overall concept of the product or its detailed functional designs.

    - Pointers to current and future reference build, as they become available to the development team.

### UI Process Assumptions

      - Collaboration and teamwork between developers (code-owners), product managers, development managers, and the UI team on an as-needed basis, to help ensure that all product requirements and deliverables are clearly understood and updated by all.

      - Inclusion in, or the establishment of, any email distribution list(s) where UI issues may be determined, discussed, or solved.

      - Adherence by both the UI team and development to agreed upon schedules for delivery of agreed upon designs, reviews, or other deliverables.

      - Low fidelity usability evaluations of prototypes or development milestone product releases will be provided as determined by both the UI team and development. Prior to any agreed upon evaluation, a detailed proposal for the evaluation will be provided for development to review for validity and correction prior to the collection of data from customers.

      - All UI deliverables will be in the form of either Photoshop gif/jpeg files or UIX files (prototypes).

## Schedule

The schedule for UI deliverables and reviews is based on a multi-phase approach, and is flexible, based on changes to RTM or other development milestone dates, or changes in product priorities.  If a date for completion of a particular phase changes, subsequent dates may also change.  As a result, updates will be made regularly to the schedule, and published for review by both UI and development teams.

| Deliverables | UI Checkpoint #1 | UI Checkpoint #2 | UI Checkpoint #3 | UI Checkpoint #4 | UI Checkpoint #5 |
| --- | --- | --- | --- | --- | --- |
|  | TBD | TBD | TBD | July 2003 | August 2003 |
| UI Designs | Draft: Phase I | Final: Phase I Draft: Phase II | Final: Phase II Draft: Phase III | Final Design Updates |  |
| UI Reviews | Phase I | Phase II | Phase III | Final Design Updates Review | Phase IV |
| Usability Activities | (None) | (None) | TBD | TBD | TBD |

## Contacts and Website

The following section outlines a list of UI/Usability and Development contacts for this project, as well as a website for managing all deliverables and shared resources between the teams.

### UI/Usability Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Benson Lam | UI Designer | 650-506-1539 | Benson.Lam@Oracle.com |
| Arin Bhowmick | Usability Engineer | 650-506-6189 | Arin.Bhowmick@Oracle.com |
| Patanjali S. Venkatacharya | 9iAS UI Lead | 650-607-0321 | Patanjali.Venkatacharya@Oracle.com |

### Oracle Collaboration Suite Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Kate McMillan | Senior Web Designer (contact) | 650-506-9269 | Katherine.mcmillan@oracle.com |
| Sondra Bollar | Senior Development Manger | 650-506-2157 | Sondra.bollar@oracle.com |

### Website

A website has been established as a common location for storing documents, designs, meeting notes, and other specifications related to Oracle Collaboration SuiteUI and Usability activities.  A copy of this document can also be found at this location.

URL: http://scout.us.oracle.com/server_technology/currentprojects/Collaboration_Suite/tablecontents.htm

## References

Marketing Material:

URL: http://collaborationsuite.us.oracle.com/

http://otn.oracle.com/products/cs/content.html