OCS v3 Mail UI Plan

Benson Lam

UI Designer, Oracle Collaboration Suite

Revised on June 12th June, 2003

1st Draft on February 04, 2003

# OCS v3 Mail UI Plan

## Introduction

A detailed UI design review of the most current (http://isunaaa26.us.oracle.com:7777) OCS v2 Mail user interface was conducted on Thursday, June 12, 2003.. The version 2 release of OCS is also with the same UI as v1. At this review, it was determined that the current product user interface was somewhat-compliant with the BLAF Style Guide and as a result, it will need to small amount of changes in its overall product UI flow and detailed UI designs.  The following document describes a mechanism to address the results of the detailed UI review, and a plan to achieve full UI compliancy by RTM of OCS v3  (tentative: September 2003).

## UI Analysis

The UI review determined the following issues:

  - Overall product UI flows is fairly BLAF-compliant.

  - Search box should follow OCS web UI search design flow.

  - Time stamp should be below search box and above page title.

  - Breadcrumb should be follow BLAF guideline.

  - New Message button should be a table level button, not page level button.

  - Table column header should not be an underline link.

  - Mailing Lists should follow the new BLAF-compliant design.

  - Need detail review on OCS v3 Mail Specs on Mail provided by Mail team.

  - Minor detail interaction needs to be relocating on some pages.

## Action Plan

Below is a list of expected UI deliverables and a description of the UI process proposed.  Additional reviews may be scheduled depending on the progress through each stage.

### List of UI Deliverables from the UI Team

- Designs for “Key Pages”

- Some Detailed Design Pages (only if necessary, and jointly agreed upon)

### UI Process

Phase I, II, III: Detail review on Mail Spec and feedback

  - UI team and development jointly identify “key pages”, that other pages can be based upon, and assign priorities and dates for initial drafts, final delivery & reviews.

  - UI team delivers initial “key pages” to development (Photoshop and/or UIX files).

  - Review: Development reviews key pages and provides feedback.

  - UI team delivers final key pages based on development feedback (UIX files).

Phase IV: Final BLAF Review & Sign-Off

  - Dan Rosenberg, Sunir Kapoor,  and possibly other VP’s will review the near-final implementation of the designs for BLAF compliancy.  Feedback will be provided to the development team in the form of a recommendation list, with assigned UI priorities.  Note: with designs provided by the UI team, recommended UI changes from VP’s should be minimal to none.

### List of Development Deliverables

    - Access to functional specifications and supporting documents, that identify the overall concept of the product or its detailed functional designs.

    - Pointers to current and future reference builds, as they become available to the development team.

### UI Process Assumptions

      - Collaboration and teamwork between developers (code-owners), product managers, development managers, and the UI team on an as-needed basis, to help ensure that all product requirements and deliverables are clearly understood and updated by all.

      - Inclusion in, or the establishment of, any email distribution list(s) where UI issues may be determined, discussed, or solved.

      - Adherence by both the UI team and development to agreed upon schedules for delivery of agreed upon designs, reviews, or other deliverables.

      - Usability evaluations of prototypes or development milestone product releases will be provided as determined by both the UI team and development. Prior to any agreed upon evaluation, a detailed proposal for the evaluation will be provided for development to review for validity and correction prior to the collection of data from customers.

      - All UI deliverables will be in the form of either Photoshop gif/jpeg files or UIX files (prototypes).

## Schedule

The schedule for UI deliverables and reviews is based on a multi-phase approach, and is flexible, based on changes to RTM or other development milestone dates, or changes in product priorities.  If a date for completion of a particular phase changes, subsequent dates may also change.  As a result, updates will be made regularly to the schedule, and published for review by both UI and development teams.

| Deliverables | UI Checkpoint #1 | UI Checkpoint #2 | UI Checkpoint #3 | UI Checkpoint #4 | UI Checkpoint #5 |
| --- | --- | --- | --- | --- | --- |
|  | TBD | TBD | TBD | July 2003 | August 2003 |
| UI Designs | Draft: Phase I | Final: Phase I Draft: Phase II | Final: Phase II Draft: Phase III | Final Design Updates |  |
| UI Reviews | Phase I | Phase II | Phase III | Final Design Updates Review | Phase IV |
| Usability Activities | (None) | (None) | TBD | TBD | TBD |

## Contacts and Website

The following section outlines a list of UI/Usability and Development contacts for this project, as well as a website for managing all deliverables and shared resources between the teams.

### UI/Usability Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Benson Lam | UI Designer | 650-506-1539 | Benson.Lam@Oracle.com |
| Arin Bhowmick | Usability Engineer | 650-506-6189 | Arin.Bhowmick@Oracle.com |
| Patanjali S. Venkatacharya | 9iAS UI Lead | 650-607-0321 | Patanjali.Venkatacharya@Oracle.com |

### Oracle Collaboration Suite Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Howard Narvaez | Manager (contact) | 650-506-0397 | howard.narvaez@oracle.com |
| Duane Jensen | Principal Product Manager | 650-506-1472 | Duane.jensen@oracle.com |

### Website

A website has been established as a common location for storing documents, designs, meeting notes, and other specifications related to Oracle Collaboration SuiteUI and Usability activities.  A copy of this document can also be found at this location.

URL: http://scout.us.oracle.com/server_technology/currentprojects/Collaboration_Suite/tablecontents.htm

## References

Marketing Material:

URL: http://collaborationsuite.us.oracle.com/

http://otn.oracle.com/products/cs/content.html