OCS v3 Wireless UI Plan

Benson Lam

UI Designer, Oracle Collaboration Suite

Revised on June 12, 2003

February 04, 2003

# OCS V3 FilesUI Plan

## Introduction

A detailed design review of the most current (http://isunaaa27.us.oracle.com:7778/marconi/welcome.uix) build user interface was conducted on Thursday, June 12, 2003.  Through this review, it was determined that the current integrated user experience was fairly-compliant with the BLAF guidelines.  As a result, the Wireless user interface will not need any major change for the overall product UI flow and detail UI designs.  The following document describes a mechanism to address the results of the detailed UI review, and a plan to achieve full UI compliancy by RTM of OCS V3 (tentative September 2003).

## UI Analysis

The UI review determined the following issues:

  - Wireless components of OCS are fairly BLAF-compliant.

  - It might need to do some minor changes to be BLAF- compliant with all other OCS v3 components.

## Action Plan

Below is a list of expected UI deliverables and a description of the UI process proposed.  Additional reviews may be scheduled depending on the progress through each stage.

### List of UI Deliverables from the UI Team

- Minor review Wireless and feedback to team

### UI Process

Phase I, II and III: Detail review on Files Spec and feedback

  - UI team review.

  - Feedback on BLAF-complaincy suggestion to team in doc, guideline location and Photoshop graphic.

Phase IV: Final BLAF Review & Sign-Off

  - Dan Rosenberg, Attila Bodis,  and possibly other VP’s will review the near-final implementation of the designs for BLAF compliancy.  Feedback will be provided to the development team in the form of a recommendation list, with assigned UI priorities.  Note: with designs provided by the UI team, recommended UI changes from VP’s should be minimal to none.

### List of Development Deliverables

    - Access to functional specifications and supporting documents, that identify the overall concept of the product or its detailed functional designs.

    - Pointers to current and future reference builds, as they become available to the development team.

### UI Process Assumptions

      - Collaboration and teamwork between developers (code-owners), product managers, development managers, and the UI team on an as-needed basis, to help ensure that all product requirements and deliverables are clearly understood and updated by all.

      - Inclusion in, or the establishment of, any email distribution list(s) where UI issues may be determined, discussed, or solved.

      - Adherence by both the UI team and development to agreed upon schedules for delivery of agreed upon designs, reviews, or other deliverables.

      - Usability evaluations of prototypes or development milestone product releases will be provided as determined by both the UI team and development. Prior to any agreed upon evaluation, a detailed proposal for the evaluation will be provided for development to review for validity and correction prior to the collection of data from customers.

      - All UI deliverables will be in the form of either Photoshop gif/jpeg files or UIX files (prototypes).

## Schedule

The schedule for UI deliverables and reviews is based on a multi-phase approach, and is flexible, based on changes to RTM or other development milestone dates, or changes in product priorities.  If a date for completion of a particular phase changes, subsequent dates may also change.  As a result, updates will be made regularly to the schedule, and published for review by both UI and development teams.

| Deliverables | UI Checkpoint #1 | UI Checkpoint #2 | UI Checkpoint #3 | UI Checkpoint #4 | UI Checkpoint #5 |
| --- | --- | --- | --- | --- | --- |
|  | TBD | TBD | TBD | July 2003 | August 2003 |
| UI Designs | Draft: Phase I | Final: Phase I Draft: Phase II | Final: Phase II Draft: Phase III | Final Design Updates |  |
| UI Reviews | Phase I | Phase II | Phase III | Final Design Updates Review | Phase IV |
| Usability Activities | (None) | (None) | TBD | TBD | TBD |

## Contacts and Website

The following section outlines a list of UI/Usability and Development contacts for this project, as well as a website for managing all deliverables and shared resources between the teams.

### UI/Usability Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Benson Lam | UI Designer | 650-506-1539 | Benson.Lam@Oracle.com |
| Arin Bhowmick | Usability Engineer | 650-506-6189 | Arin.Bhowmick@Oracle.com |
| Patanjali S. Venkatacharya | 9iAS UI Lead | 650-607-0321 | Patanjali.Venkatacharya@Oracle.com |

### Oracle Collaboration Suite Team Contacts

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Qiming Huang | Manager (contact) | 650-506-9512 | Qiming.huang@oracle.com |
| Attila Bodis | Manager | 650-506-4767 | Attila.bodis@oracle.com |

### Website

A website has been established as a common location for storing documents, designs, meeting notes, and other specifications related to Oracle Collaboration SuiteUI and Usability activities.  A copy of this document can also be found at this location.

URL: http://scout.us.oracle.com/server_technology/currentprojects/Collaboration_Suite/tablecontents.htm

## References

Marketing Material:

URL: http://collaborationsuite.us.oracle.com/

http://otn.oracle.com/products/cs/content.html